|  |
| --- |
| **High Level CalHEERS System Development Timeline for 2018 Initiatives - DRAFT** (as of 12/12/16) |
| **2018****Quarter** | **Potential Feature Releases** | **Feb-17** | **Mar-17** | **Apr-17** | **May-17** | **Jun-17** | **Jul-17** | **Aug-17** | **Sep-17** | **Oct-17** | **Nov-17** | **Dec-17** | **Jan-18** | **Feb-18** | **Mar-18** | **Apr-18** | **May-18** | **Jun-18** | **Jul-18** | **Aug-18** | **Sep-18** |
| Q1 | Go-Live Between 18.2 - 18.4 | Pre-JAD (Policy Discussion) |  |  | Design/ | Build | Build / Test | Test | ***Deploy 18.2*** |  |
| Reqmts | Design | Build | Design / Build | Build | Build / Test | Test | ***Deploy 18.4*** |  |
| Q2 | Go-Live Between 18.4 - 18.7 |  | Pre-JAD (Policy Discussion) |  |  | Design / Build | Build | Test | ***Deploy 18.4*** |
| Reqmts | Design | Design | Design / Build | Build | Build / Test | Test | ***Deploy 18.7*** |  |
| Q3 | Go-Live Between 18.7 - 18.9 |  | Pre-JAD (Policy Discussion) |  |  | Design / | Build | Test | ***Deploy 18.7*** |
| Reqmts | Design | Build | Design / Build | Design / Build | Build / Test | Test | ***Deploy 18.9*** |
| Q4 | Go-Live 18.9 |  | Pre-JAD (Policy Discussion) | Reqmts | Design | Design / Build | Build | Test | ***Deploy 18.9*** |