| High Level CalHEERS System Development Timeline for 2018 Initiatives - DRAFT (as of 12/12/16) |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |
| 2018 Quarter | Potential Feature Releases | Feb-17 | Mar-17 | Apr-17 | May-17 | Jun-17 | Jul-17 | Aug-17 | Sep-17 | Oct-17 | Nov-17 | Dec-17 | Jan-18 | Feb-18 | Mar-18 | Apr-18 | May-18 | Jun-18 | Jul-18 | Aug-18 | Sep-18 |
| Q1 | Go-Live Between 18.2 - 18.4 | Pre-JAD (Policy Discussion) |  |  |  |  |  | Design/ | Build | Build / Test | Test |  |  | Deploy 18.2 |  |  |  |  |  |  |  |
|  |  |  |  |  | Reqmts | Design |  | Build | Design / Build | Build |  | Build / Test | Test |  |  | Deploy 18.4 |  |  |  |  |  |
| Q2 | Go-Live Between 18.4 - 18.7 |  |  |  | Pre-JAD (Policy Discussion) |  |  |  |  |  | Design / Build | Build | Test |  |  | Deploy 18.4 |  |  |  |  |  |
|  |  |  |  |  |  |  |  | Reqmts | Design |  | Design | Design / Build | Build |  | Build / Test | Test |  |  | Deploy 18.7 |  |  |
| Q3 | Go-Live Between 18.7 - 18.9 |  |  |  |  |  |  | Pre-JAD (Policy Discussion) |  |  |  |  |  | Design / | Build | Test |  |  | Deploy 18.7 |  |  |
|  |  |  |  |  |  |  |  |  |  |  | Reqmts | Design |  | Build | Design / Build | Design / Build | Build / Test | Test |  |  | Deploy 18.9 |
| Q4 | Go-Live 18.9 |  |  |  |  |  |  |  |  |  | Pre-JAD (Policy Discussion) |  |  | Reqmts | Design | Design / Build | Build | Test |  |  | Deploy 18.9 |